# 1828 Project Management System 2-week Development Plan

| Days | Goal | Outcome |
| --- | --- | --- |
| Week 1 – Core platform: accounts, roles & approval workflow |  |  |
| 1-2 | User accounts & login | Replace the role section screen with a proper login page. Set up user accounts and secure sessions so each colleague signs in and is placed into their role automatically. |
| 3 | Role based access | Configure what each role can see and do. The owner gets the full overview across all cities and projects, while colleague see only the projects and tasks assigned to them. |
| 4 | Phase approval workflow | Finalise the “request approval” flow: when all tasks in a phase are complete, the project manager requests approval, followed by the owners approval. This allows the next phase for the worker to unlock. Completed phases remain viewable, but locked. |
| 5 | Email notifications & dashboard start up | Automatic emails when deliverables are submitted., when approval is requested, and when a phase is approved. Work begins on the dashboard. |
| Week 2 – Dashboard, integrations & internal-testing handover |  |  |
|  | Work on fixing the ordering of the phase documents | - Going through the phase document and making sure that they align with what the program has displayed. |
| 6 | Dashboard (first version) | Google drive style overview: all projects by cities can be viewed at a glance as well as completion percentage for every project. Views are filted by role - Zoom feature |
| 7 | Google drive integration | Linking supporting documents directly to their task, so everything needed for a review is easily accessible. - Walking through folders when linking them |
| 8-10 | Web app version & Excel export | Port the desktop app to a web app connected to the same server, so both stay in sync. Finish the excel export so it matches the formatting of the original phase document trackers. - Pdf export as well |
|  | Review |  |
| 11-12 | Stabilisation & testing prep | Bug fixing and final review across desktop and web apps. Set up bug reporting form and create test accounts for the first internal testers. |
|  | Testing for Ernest |  |
|  | Testing for employees |  |
| 10-11 | AI foundations | Train agents on past project, phase documents, industry literature. |